**Sprint Plan Contribution Release 1**

Team 14 – Community Organization (Yee Chen Fong n9602976)

I contributed by initiating the writing of most of the tasks for each Story ID in the Sprint 1 and Sprint 2 Sprint plan with some modifications made by my team mates such as append new tasks, remove unneeded tasks, fix the grammar and sentence structure.

I have also added some time estimation for the tasks in most of the story IDs.

**My contribution (from Release and Sprint Plan) shown below highlighted in yellow:**

Sprint Plan

Sprint 1

Total Story Points: 29

Estimated Hours: 40

Total Hours: 33

Current Velocity: 29

Story ID: 1: **Register Membership**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Setup Database | 1 | 1 |
| 2 | Create Register Page | 3 | 3 |
| 3 | Write Test Cases | 0.5 | 0.5 |
| 4 | Write code to allow user to register to website and save in database. | 3 | 2 |
| 5 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 1                                                 **Total Hours:** | 8 | 7 |

Story ID: **2: Create Events**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 6 | Create Event Creation Page | 3 | 2 |
| 7 | Write Test Cases | 0.5 | 0.5 |
| 8 | Write code to allow user to create events on website and save in database. | 3 | 2 |
| 9 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 2                                                 **Total Hours:** | 7 | 5 |

Story ID: **6: Set Event Cost**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 10 | Write Test Cases | 0.5 | 0.5 |
| 11 | Write code to allow user to set event cost and save in database. | 1 | 0.5 |
| 12 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 1                                                 **Total Hours:** | 2 | 1.5 |

Story ID: **18: Register Attendance**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 13 | Write Test Cases | 0.5 | 0.5 |
| 14 | Write code to allow user to register their attendance to event and save in database. | 1 | 1 |
| 15 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 8                                                 **Total Hours:** | 2 | 2 |

Story ID: **22: Register Volunteering**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 16 | Write Test Cases | 0.5 | 0.5 |
| 17 | Write code to allow user to register their volunteering to event and save in database. | 1 | 0.5 |
| 18 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 4                                                 **Total Hours:** | 2 | 1.5 |

Story ID: **30: Set Donations Amount**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 19 | Write Test Cases | 0.5 | 0.5 |
| 20 | Write code to allow user to set donation amount to event and save in database. | 1 | 1 |
| 21 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 2                                                 **Total Hours:** | 2 | 2 |

Story ID: **16: View Events**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 22 | Create View Events Page | 3 | 3 |
| 23 | Write Test Cases | 0.5 | 0.5 |
| 24 | Write code to allow user to view events available through | 3 | 2 |
| 25 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 8                                                 **Total Hours:** | 7 | 6 |

Story ID: **35: Log In**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 26 | Create Login Page | 3 | 3 |
| 27 | Write Test Cases | 0.5 | 0.5 |
| 28 | Write code to allow user to login to page and maintain session | 1 | 1 |
| 29 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 2                                                 **Total Hours:** | 5 | 5 |

Story ID: **36: Logout**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 30 | Create Logout Page | 3 | 1 |
| 31 | Write Test Cases | 0.5 | 0.5 |
| 32 | Write code to allow user to logout website and remove session | 1 | 1 |
| 33 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 2                                                 **Total Hours:** | 5 | 3 |

**Sprint 2**

Total Story Points: 30

Estimated Total Hours: 38

Total Hours: 31

Current Velocity: 30

**Story ID: 26: View Attending Events**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 34 | Create Attending Events interface | 3 | 3 |
| 35 | Write Test Cases | 0.5 | 0.5 |
| 36 | Write code to allow user to view attending events | 3 | 2 |
| 37 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | Story Points: 8                                                 Total Hours: | 7 | 6 |

**Story ID: 27: View Volunteering Events**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 38 | Create Volunteering Events interface | 3 | 2 |
| 39 | Write Test Cases | 0.5 | 0.5 |
| 40 | Write code to allow user to view volunteering events | 3 | 2 |
| 41 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | Story Points: 8                                                 Total Hours: | 7 | 5 |

**Story ID: 29: View Event Donations**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 42 | Create Event Donations interface | 3 | 2 |
| 43 | Write Test Cases | 0.5 | 0.5 |
| 44 | Write code to allow user to view the amount of donation given to an event | 3 | 1 |
| 45 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | Story Points: 8                                                 Total Hours: | 7 | 4 |

**Story ID: 37: View Attendee List in event**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 46 | Create Attendee Display list in events | 3 | 2 |
| 47 | Write Test Cases | 0.5 | 0.5 |
| 48 | Write code to allow user to view the list of attendee for the event | 3 | 2 |
| 49 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | Story Points: 2                                                 Total Hours: | 7 | 5 |

**Story ID: 38: View Volunteer List in event**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 50 | Create Volunteer Display list in events | 3 | 1 |
| 51 | Write Test Cases | 0.5 | 0.5 |
| 52 | Write code to allow user to view the list of volunteers for the event | 3 | 2 |
| 53 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | Story Points: 2                                                 Total Hours: | 7 | 4 |

**Story ID: 40: Host website on a domain**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 54 | Set up website domain | 2 | 6 |
| 55 | Upload web templates into domain | 0.5 | 0.5 |
| 56 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | Story Points: 2                                                 Total Hours: | 3 | 7 |