**Sprint Plan Contribution Release 2**

Team 14 – Community Organization (Yee Chen Fong n9602976)

I contributed by initiating the writing of some of the tasks for each Story ID in the Sprint 3 and Sprint 4 Sprint plan with some modifications made by my team mates such as append new tasks, remove unneeded tasks, fix the grammar and sentence structure.

I have also added some time estimation for the tasks in All story ID.

My contribution shown below highlighted in yellow:

## Sprint 3

Total Story Points: 30

Estimated Total Hours: 26

Total Hours: 19

Current Velocity: 30

### Story ID: 3: Alter Event Information

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 57 | Write Test Cases | 0.5 | 0.5 |
| 58 | Write code to allow user to alter the information’s of the event in the events edit page and save in database. | 3 | 2 |
| 59 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 2                                                 **Total Hours:** | 4 | 3 |

### Story ID: 4: Cancel Events

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 60 | Write Test Cases | 0.5 | 0.5 |
| 61 | Write code to allow user to remove created events on website and update in the database. | 3 | 2 |
| 62 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 4                                                 **Total Hours:** | 4 | 3 |

### Story ID: 7: Call For Donations

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 63 | Write Test Cases | 0.5 | 0.5 |
| 64 | Write code to allow members to receive a notification informing them about an event is available for donation. | 5 | 4 |
| 65 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 8                                                 **Total Hours:** | 6 | 5 |

### Story ID: 8: Events Cost Shortfall

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 66 | Write Test Cases | 0.5 | 0.5 |
| 67 | Write code to allow user to view the cost shortfall of an event through the event details page. | 5 | 3 |
| 68 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 8                                                 **Total Hours:** | 6 | 4 |

### Story ID: 9: Event Donation Tracking

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 69 | Write Test Cases | 0.5 | 0.5 |
| 70 | Write code to allow user to view the total amount of money donated to an event in the event details page. | 5 | 3 |
| 71 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 8                                                 **Total Hours:** | 6 | 4 |

## Sprint 4

Total Story Points: 34

Estimated Total Hours: 32

Total Hours: 22

Current Velocity: 34

### Story ID: 12: Total Donation Tracking

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 72 | Create Committee Members Events Details View Page | 3 | 2 |
| 73 | Write Test Cases | 0.5 | 0.5 |
| 74 | Write code to allow user to view a list of donor and the amount of money they donate to the event in the events detail page. | 3 | 2 |
| 75 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 8                                                 **Total Hours:** | 7 | 5 |

### Story ID: 13: Create Special Events

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 76 | Create Special Event Creation interface | 1 | 1 |
| 77 | Write Test Cases | 0.5 | 0.5 |
| 78 | Write code to allow user to create special events on website and save in database. Donor who have donated over $3000 do not receive notification. | 1 | 1 |
| 79 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 2                                                 **Total Hours:** | 3 | 3 |

### Story ID: 19: Withdraw Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 80 | Write Test Cases | 0.5 | 0.5 |
| 81 | Write code to allow user to withdraw their attendance from events and update it in database. A notification will also be displayed. | 5 | 3 |
| 82 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 8                                                 **Total Hours:** | 6 | 4 |

### Story ID: 20: Check Event Fee

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 83 | Write Test Cases | 0.5 | 0.5 |
| 84 | Write code to allow non-donors to know how much is the fee of the event. | 3 | 2 |
| 85 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 4                                                **Total Hours:** | 4 | 3 |

### Story ID: 21: Check Special Event Fee

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 86 | Write Test Cases | 0.5 | 0.5 |
| 87 | Write code to allow members to know how much is the fee of the event. | 3 | 1 |
| 88 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 4                                                 **Total Hours:** | 4 | 2 |

### Story ID: 23: Withdraw Volunteering

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 89 | Write Test Cases | 0.5 | 0.5 |
| 90 | Write code to allow user to redraw from volunteering in events. A notification will also be shown. | 3 | 1 |
| 91 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 4                                                 **Total Hours:** | 4 | 2 |

### Story ID: 31: View Donations Log

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 92 | Write Test Cases | 0.5 | 0.5 |
| 93 | Write code to allow user to track how much user have donated to each event. | 3 | 2 |
| 94 | Verify story is complete (acceptance test) | 0.5 | 0.5 |
|  | **Story Points:** 4                                                 **Total Hours:** | 4 | 3 |